Sprint Planning Template

AI-Assisted Ticket Workflow System

Document Information

| Field | Details |
| --- | --- |
| Document Name | Sprint Planning Document |
| Product/Project Name | AI-Assisted Ticket Workflow System |
| Sprint Number |  |
| Sprint Name |  |
| Sprint Duration |  |
| Sprint Start Date |  |
| Sprint End Date |  |
| Scrum Master |  |
| Product Owner |  |
| Prepared By |  |
| Version |  |
| Status | Draft / Approved |

1. Sprint Overview

Sprint Goal

Describe the primary objective of the sprint.

Example

Deliver foundational AI-assisted ticket categorization and workflow automation capabilities to improve ticket intake efficiency.

Sprint Objectives

| Objective ID | Sprint Objective |
| --- | --- |
| SO-01 | Implement AI ticket categorization |
| SO-02 | Configure SLA monitoring workflows |
| SO-03 | Develop dashboard foundation |
| SO-04 | Enable notification automation |

2. Sprint Scope

In Scope

- AI ticket categorization

- Ticket routing workflows

- SLA monitoring setup

- Notification workflows

- Dashboard widgets

- API integrations

Out of Scope

- Conversational AI chatbot

- Advanced predictive analytics

- External vendor integrations

3. Sprint Team

| Team Member | Role | Responsibility |
| --- | --- | --- |
| Product Owner | Product Management | Requirement prioritization |
| Scrum Master | Agile Delivery | Sprint facilitation |
| Business Analyst | Requirement Analysis | User story clarification |
| UI/UX Designer | Design | User interface design |
| Backend Developer | Development | APIs & business logic |
| Frontend Developer | Development | UI implementation |
| AI/ML Engineer | AI Development | AI model development |
| QA Engineer | Testing | Validation & testing |
| DevOps Engineer | Deployment | CI/CD & environments |

4. Sprint Capacity Planning

| Team Member | Available Days | Allocation % | Capacity |
| --- | --- | --- | --- |

5. Product Backlog Summary

| Epic ID | Epic Name | Priority |
| --- | --- | --- |
| EPIC-01 | AI Ticket Categorization | High |
| EPIC-02 | SLA Prediction | High |
| EPIC-03 | Smart Routing | High |
| EPIC-04 | Workflow Automation | High |
| EPIC-05 | Dashboard Reporting | Medium |

6. Sprint Backlog

| Story ID | User Story | Priority | Story Points | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| US-101 | AI Ticket Categorization | High | 8 |  |  |
| US-201 | SLA Prediction Setup | High | 13 |  |  |
| US-301 | Smart Routing Workflow | High | 8 |  |  |
| US-401 | Escalation Automation | High | 5 |  |  |
| US-501 | Dashboard Metrics | Medium | 8 |  |  |

7. User Story Details

User Story 1 – AI Ticket Categorization

Story Information

| Field | Details |
| --- | --- |
| Story ID | US-101 |
| Epic | EPIC-01 |
| Priority | High |
| Story Points | 8 |
| Assigned To |  |
| Status | Open |

User Story

As a Support Agent,
I want tickets to be categorized automatically using AI,
So that ticket handling becomes faster and more efficient.

Acceptance Criteria

| AC ID | Acceptance Criteria |
| --- | --- |
| AC-01 | AI analyses ticket descriptions |
| AC-02 | System predicts categories automatically |
| AC-03 | Users can override categories |
| AC-04 | Results displayed in near real time |

Technical Tasks

| Task ID | Task Description | Owner |
| --- | --- | --- |
| TASK-01 | Build NLP processing service |  |
| TASK-02 | Integrate AI categorization API |  |
| TASK-03 | Update ticket UI |  |
| TASK-04 | Implement audit logging |  |

Dependencies

- Historical ticket dataset

- AI service environment

- Ticketing API access

User Story 2 – SLA Prediction

Story Information

| Field | Details |
| --- | --- |
| Story ID | US-201 |
| Epic | EPIC-02 |
| Priority | High |
| Story Points | 13 |

User Story

As an Operation’s Manager,
I want AI to predict SLA breach risks,
So that proactive escalation actions can be taken.

Acceptance Criteria

| AC ID | Acceptance Criteria |
| --- | --- |
| AC-01 | SLA timers tracked continuously |
| AC-02 | AI predicts breach risks |
| AC-03 | High-risk tickets are flagged |
| AC-04 | Escalation alerts triggered automatically |

Technical Tasks

| Task ID | Task Description |
| --- | --- |
| TASK-05 | Configure SLA engine |
| TASK-06 | Build prediction model |
| TASK-07 | Create escalation workflows |
| TASK-08 | Configure notifications |

8. Sprint Deliverables

| Deliverable | Description |
| --- | --- |
| AI Categorization Module | AI-based classification capability |
| SLA Monitoring Engine | Predictive SLA workflows |
| Smart Routing Engine | Automated assignment workflows |
| Dashboard Widgets | Real-time reporting visibility |
| Notification Service | Automated alerts |

9. Definition of Ready (DoR)

A user story is considered ready for sprint execution when:

- Business requirements are defined

- Acceptance criteria are documented

- Dependencies identified

- Technical feasibility reviewed

- Story points estimated

- Product Owner approval received

10. Definition of Done (DoD)

A user story is considered complete when:

- Development completed

- Unit testing completed

- QA validation successful

- Acceptance criteria met

- Documentation updated

- Product Owner approval completed

- Code deployed to testing environment

11. Sprint Timeline

| Activity | Start Date | End Date |
| --- | --- | --- |
| Sprint Planning |  |  |
| Development |  |  |
| QA Testing |  |  |
| UAT Validation |  |  |
| Sprint Review |  |  |
| Sprint Retrospective |  |  |

12. Daily Scrum Tracking

| Date | Team Updates | Blockers | Action Items |
| --- | --- | --- | --- |

13. Risks & Dependencies

Sprint Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI model delays | Sprint spillover | Early environment setup |
| API integration issues | Workflow delays | Integration testing |
| Data quality issues | AI inaccuracies | Data validation |
| Resource bandwidth | Delivery delays | Capacity planning |

Sprint Dependencies

| Dependency | Description |
| --- | --- |
| Ticketing APIs | Integration support |
| Historical ticket data | AI training |
| Dashboard platform | Reporting |
| Notification service | Alerts & escalations |

14. Testing Strategy

Testing Types

| Testing Type | Purpose |
| --- | --- |
| Unit Testing | Validate components |
| Functional Testing | Validate business logic |
| Integration Testing | Validate APIs |
| AI Model Testing | Validate predictions |
| UAT | Business validation |

UAT Scenarios

| Scenario ID | Scenario Description |
| --- | --- |
| UAT-01 | Ticket categorization validation |
| UAT-02 | SLA prediction validation |
| UAT-03 | Escalation workflow validation |
| UAT-04 | Dashboard reporting validation |

15. Environment Requirements

| Environment | Purpose |
| --- | --- |
| Development | Feature development |
| QA | System testing |
| UAT | Business validation |
| Production | Live deployment |

16. Release Planning

Release Scope

- AI categorization

- Workflow automation

- SLA prediction

- Dashboard reporting

Deployment Checklist

| Checklist Item | Status |
| --- | --- |
| Code review completed |  |
| QA sign-off received |  |
| UAT approved |  |
| Deployment scripts validated |  |
| Rollback plan prepared |  |

17. Sprint Metrics

| Metric | Target |
| --- | --- |
| Sprint Velocity |  |
| Story Completion Rate | 90%+ |
| Defect Leakage | <5% |
| Sprint Goal Achievement | 100% |
| QA Pass Rate | 95%+ |

18. Sprint Review Notes

Completed Features

Demo Summary

Stakeholder Feedback

19. Sprint Retrospective

What Went Well

Challenges Faced

Improvement Areas

Action Items

20. Approval Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Product Owner |  |  |
|  | Scrum Master |  |  |
|  | Project Manager |  |  |

Appendix

Glossary

| Term | Definition |
| --- | --- |
| Sprint | Time-boxed Agile iteration |
| Story Points | Effort estimation unit |
| SLA | Service Level Agreement |
| UAT | User Acceptance Testing |
| DoD | Definition of Done |

Reference Documents

- BRD

- PRD

- User Stories Document

- AI Use Cases Document

- Automation Opportunities Document

- Product Transformation Document